**Wendy’s Burger**

**(Supply and Inventory Management and Tracking System)**

**Project Plan Overview**

Nov. 2015 Dec. 2015 Jan. 2016 Feb. 2016 Mar. 2016

**Task Name Duration 1W 4W 1W 2W 3W 1W 2W 3W 4W 1W 2W 3W 4W 1W 2W 3W 4W**

ER Diagram 1 week

Preparation 3 weeks

Specification 3 weeks

Architecture 2 weeks

Planning 2 weeks

Detail Design 3 weeks

Development 9 weeks

Testing 5 weeks

Testing and QA 1 week

Documentation 2 weeks

- not yet done - done - on going